## Slide 1: Systems Analysis and Design in a Changing World, Fourth Edition
Notes: <number>

## Slide 2: Learning Objectives
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Explain the purpose and various phases of the systems development life cycle (SDLC)‏
Explain when to use an adaptive approach to the SDLC in place of a more predictive traditional SDLC
Explain the differences between a model, a tool, a technique, and a methodology
Describe the two overall approaches used to develop information systems: the traditional method and the object-oriented method
Notes: <number>

## Slide 3: Learning Objectives (continued)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Describe some of the variations of the systems development life cycle (SDLC)‏
Describe the key features of current trends in systems development: the Unified Process (UP), Extreme Programming (XP), Agile Modeling, and Scrum
Explain how automated tools are used in system development
Notes: <number>

## Slide 4: Overview
Systems Analysis and Design in a Changing World, 4th Edition
<number>
System development project
  Planned undertaking with fixed beginning and end
  Produces desired result or product
  Can be a large job with thousands of hours of effort or a small one-month project
Successful development project
  Provides a detailed plan to follow
  Organized, methodical sequence of tasks and activities
  Produces reliable, robust, and efficient system
Notes: <number>

## Slide 5: project
A unique experience !
Has a start and an end
Made up of interrelated, dependent activities
Each activity consumes resources
Resources= time+ equipment+ material+money+
personnel
Delivers a product/service
Systems Analysis and Design in a Changing World, 4th Edition

## Slide 6: The Systems Development Lifecycle (SDLC)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Systems development life cycle (SDLC)‏
  Provides overall framework for managing systems development process
Two main approaches to SDLC
  Predictive approach – assumes project can be planned out in advance (i can almost accurately estimate time and money)
  Adaptive approach – more flexible, assumes project cannot be planned out in advance
All projects use some variation of SDLC
Notes: <number>

## Slide 7: Choosing the Predictive vs. Adaptive Approach to the SDLC (Figure 2-1)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 8: QUALITIES OF ‘GOOD’ SOFTWARE
AVAILABILITY
SCALABILITY= will the system be as efficient in case:
MAINTAINABILITY
PERFORMANCE= does it function/do what is supposed to do
EFFICIENCY= fast, does not use much storage unnecessarily
RELIABILITY=correctness, no errors
USABILITY= easy to use by users

## Slide 9: Traditional Predictive Approach to the SDLC Information System Development Phases
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 10: Traditional Predictive Approach to the SDLC
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Planning phase: The initial phase of the SDLC, whose objective is to identify the new system scope and plan the project.
Planning a project involves the following five activities:
Define the problem.
Produce the project schedule.
Confirm project feasibility (economic, schedule/time, technical, operational).
Staff the project.
Launch the project.
Notes: <number>

## Slide 11
Problem with scope:
Scope creep = scope extends unwillingly
Systems Analysis and Design in a Changing World, 4th Edition

## Slide 12: ANALYSIS
Systems Analysis and Design in a Changing World, 4th Edition
<number>
The key words to drive the activities during analysis are discovery and understanding. Six primary activities are part of this phase:
WHAT TO DO TO SOLVE THE PROBLEMS
Gather information to determine cause/effect of the problems).
Define system requirements. (e.g. Data requirements, security...)
Build prototypes for discovery of requirements.
Prioritize requirements.
Generate and evaluate alternatives.
Review recommendations with management.
Notes: <number>

## Slide 13
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Application: The portion of the new system that satisfies the user needs in the problem domain.
How to solve the problems
The following are the primary activities of the design phase:
Design and integrate the operating environment.
Design the application architecture.
Design the user interfaces.
Design the system interfaces.
Design and integrate the database.
Create a prototype for design alternatives.
Design and integrate the system controls.
  Design phase: The phase of the SDLC in which the system and programs are designed.
Notes: <number>

## Slide 14
Systems Analysis and Design in a Changing World, 4th Edition
<number>
: The phase of the SDLC in which the new system is programmed and installed.
The implementation phase includes all those activities that occur between the design of the system and placing the new system in production. The text emphasizes the difference between the terms implementation and installation. Implementation consists of the following six activities that are needed to bring a system into production:
Construct software components.
Verify and test.
Prototype for tuning.
Convert data.
Train users and document the system.
Install the system.
  Implementation phase
Notes: <number>

## Slide 15: SDLC and Problem Solving
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Similar to problem-solving approach in Chapter 1
  Organization recognizes problem (project planning)‏
  Project team investigates, understands problem and solution requirements (analysis)‏
  Solution is specified in detail (design)‏
  System that solves problem is built and installed (implementation)‏
  System used, maintained, and enhanced to continue to provide intended benefits (support)‏
Notes: <number>

## Slide 16: “Waterfall” Approach to the SDLC
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 17: Modified Waterfall Approach with Overlapping Phases (Figure 2-5)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 18: Newer Adaptive Approaches to the SDLC
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Based on spiral model
  Project cycles through development activities over and over until project is complete
  Prototype created by end of each cycle
  Focuses on mitigating risk
Iteration – Work activities are repeated
  Each iteration refines previous result
  Approach assumes no one gets it right the first time
  There are a series of mini projects for each iteration
Notes: <number>

## Slide 19: The Spiral Life Cycle Model (Figure 2-6)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 20: Iteration of System Development Activities (Figure 2-7)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 21: Activities of Each SDLC Phase
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Predictive or adaptive approach use SDLC
Activities of each “phase” are similar
Phases are not always sequential
Phases can overlap
Activities across phases can be done within an iteration
Notes: <number>

## Slide 22: Activities of Planning Phase of SDLC
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Define business problem and scope
Produce detailed project schedule
Confirm project feasibility
  Economic, organizational, technical, resource, and schedule
Staff the project (resource management)‏
Launch project  official announcement
Notes: <number>

## Slide 23: Activities of Analysis Phase of SDLC specifies what should be done to solve the problem but NOT HOW analysis=logical study
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Gather information to learn problem domain
Define system requirements
Build prototypes for discovery of requirements
Prioritize requirements
Generate and evaluate alternatives
Review recommendations with management
Notes: <number>

## Slide 24
Systems Analysis and Design in a Changing World, 4th Edition
<number>
student
Course
Notes: <number>

## Slide 25: Activities of Design Phase of SDLC
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Design and integrate the network
Design the application architecture
Design the user interfaces
Design the system interfaces
Design and integrate the database
Prototype for design details
Design and integrate system controls
Notes: <number>

## Slide 26: Activities of Implementation Phase of SDLC
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Construct software components
Verify and test
Convert data
Train users and document the system
Install the system
Notes: <number>

## Slide 27: Activities of Support Phase of SDLC
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Maintain system
  Small patches, repairs, and updates
Enhance system
  Small upgrades or enhancements to expand system capabilities
  Larger enhancements may require separate development project
Support users
  Help desk and/or support team
Notes: <number>

## Slide 28: Relationships Among Components of a Methodology
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 29: Methodologies and Models
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Methodologies
  Comprehensive guidelines to follow for completing every SDLC activity
  Collection of models, tools, and techniques
Models
  Representation of an important aspect of real world, but not same as real thing
  Abstraction used to separate out aspect
  Diagrams and charts
  Project planning and budgeting aids
Notes: <number>

## Slide 30: Some Models Used in System Development
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 31: Tools and Techniques
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Tools
  Software support that helps create models or other required project components
  Range from simple drawing programs to complex CASE tools to project management software
Techniques
  Collection of guidelines that help analysts complete a system development activity or task
  Can be step-by-step instructions or just general advice
Notes: <number>

## Slide 32: Some Tools Used in System Development
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 33: Some Techniques Used in System Development
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 34: Two Approaches to System Development
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Traditional approach
  Also called structured system development
  Structured analysis and design technique (SADT)‏
  Includes information engineering (IE)‏
Object-oriented approach
  Also called OOA, OOD, and OOP
  Views information system as collection of interacting objects that work together to accomplish tasks
Notes: <number>

## Slide 35: Traditional Approach
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Structured programming
  Improves computer program quality
  Allows other programmers to easily read and modify code
  Each program module has one beginning and one ending
  Three programming constructs (sequence, decision, repetition)‏
Notes: <number>

## Slide 36: Three Structured Programming Constructs
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 37: Top-Down Programming
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Divides complex programs into hierarchy of modules
The module at top controls execution by “calling” lower level modules
Modular programming
  Similar to top-down programming
One program calls other programs to work together as single system
Notes: <number>

## Slide 38: Top-Down or Modular Programming
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 39: Structured Design
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Technique developed to provide design guidelines
  What set of programs should be
  What program should accomplish
  How programs should be organized into a hierarchy
Modules are shown with structure chart
Main principle of program modules
  Loosely coupled – module is independent of other modules
  Highly cohesive – module has one clear task
Notes: <number>

## Slide 40: Structure Chart Created Using Structured Design Technique
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 41: Structured Analysis
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Define what system needs to do (processing requirements)‏
Define data system needs to store and use (data requirements)‏
Define inputs and outputs
Define how functions work together to accomplish tasks
Data flow diagrams (DFD) and entity relationship diagrams (ERD) show results of structured analysis
Notes: <number>

## Slide 42: Data Flow Diagram (DFD) Created Using Structured Analysis Technique (Figure 2-15)
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 43: Entity-Relationship Diagram (ERD) Created Using Structured Analysis Technique
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 44: Structured Analysis Leads to Structured Design and Structured Programming (Figure 2-17)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 45: Information Engineering (IE)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Refinement to structured development
Methodology with strategic planning, data modeling, automated tools focus
More rigorous and complete than SADT
Industry merged key concepts from structured development and information engineering approaches into traditional approach
Notes: <number>

## Slide 46: Object-Oriented Approach
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Completely different approach to information systems
Views information system as collection of interacting objects that work together to accomplish tasks
  Objects – things in computer system that can respond to messages
  Conceptually, no processes, programs, data entities, or files are defined – just objects
OO languages: Java, C++, C# .NET, VB .NET
Notes: <number>

## Slide 47: Object-Oriented Approach to Systems
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 48: Object-Oriented Approach (continued)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Object-oriented analysis (OOA)‏
  Defines types of objects users deal with
  Shows use cases are required to complete tasks
Object-oriented design (OOD)‏
  Defines object types needed to communicate with people and devices in system
  Shows how objects interact to complete tasks
  Refines each type of object for implementation with specific language of environment
Object-oriented programming (OOP)‏
  Writing statements in programming language to define what each type of object does
Notes: <number>

## Slide 49: Class Diagram Created During OO Analysis
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 50: SDLC Variations
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Many variations of SDLC in practice
  Based on variation of names for phases
  No matter which one, activities/tasks are similar
Some increase emphasis on people
  User-centered design, participatory design
  Sociotechnical systems
Some increase speed of development
  Rapid application development (RAD)‏
  Prototyping
Notes: <number>

## Slide 51: Life Cycles with Different Names for Phases (Figure 2-20)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 52: Current Trends in Development
Systems Analysis and Design in a Changing World, 4th Edition
<number>
More adaptive approaches
  The Unified Process (UP)‏
  Extreme Programming (XP)‏
  Agile Modeling
  Scrum
Details on each in Chapter 16
Notes: <number>

## Slide 53: The Unified Process (UP)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Object-oriented development approach
Offered by IBM / Rational
  Booch, Rumbaugh, Jacobson
Unified Modeling Language (UML) used primarily for modeling
UML can be used with any OO methodology
UP defines four life cycle phases
  Inception, elaboration, construction, transition
Notes: <number>

## Slide 54: The Unified Process (UP) (continued)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Reinforces six best practices
  Develop iteratively
  Define and manage system requirements
  Use component architectures
  Create visual models
  Verify quality
  Control changes
Notes: <number>

## Slide 55: Extreme Programming (XP)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Recent, lightweight, development approach to keep process simple and efficient
Describes system support needed and required system functionality through informal user stories
Has users describe acceptance tests to demonstrate defined outcomes
Relies on continuous testing and integration, heavy user involvement, programming done by small teams
Notes: <number>

## Slide 56: Agile Modeling
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Hybrid of XP and UP (Scott Ambler); has more models than XP, fewer documents than UP
Interactive and Incremental Modeling
  Apply right models
  Create several models in parallel
  Model in small increments
Teamwork
  Get active stakeholder participation
  Encourage collective ownership
  Model with others and display models publicly
Notes: <number>

## Slide 57: Agile Modeling (continued)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Simplicity
  Use simple content
  Depict models simply
  Use simplest modeling tools
Validation
  Consider testability
  Prove model is right with code
Notes: <number>

## Slide 58: Scrum
Systems Analysis and Design in a Changing World, 4th Edition
<number>
For highly adaptive project needs
Respond to situation as rapidly as possible
Scrum refers to rugby game
  Both are quick, agile, and self-organizing
Team retains control over project
Values individuals over processes
Notes: <number>

## Slide 59: Tools to Support System Development
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Computer-aided system engineering (CASE)‏
  Automated tools to improve the speed and quality of system development work
  Contains database of information about system called repository
Upper CASE – support for analysis and design
Lower CASE – support for implementation
ICASE – integrated CASE tools
Now called visual modeling tools, integrated application development tools, and round-trip engineering tools
Notes: <number>

## Slide 60: CASE Tool Repository Contains All System Information
Systems Analysis and Design in a Changing World, 4th Edition
<number>
Notes: <number>

## Slide 61: Summary
Systems Analysis and Design in a Changing World, 4th Edition
<number>
System development projects are organized around the systems development life cycle (SDLC)
Some projects use a predictive approach to the SDLC, and others use a more adaptive approach to the SDLC
SDLC phases include project planning, analysis, design, implementation, and support
Notes: <number>

## Slide 62: Summary (continued)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
In practice, phases overlap, and projects contain many iterations of analysis, design, and implementation
Models, techniques, and tools make up a system development methodology
System development methodology provides guidelines to complete every activity in the SDLC
Notes: <number>

## Slide 63: Summary (continued)‏
Systems Analysis and Design in a Changing World, 4th Edition
<number>
System development methodologies are based on traditional approach or object-oriented approach
Current trends include: Extreme Programming (XP), Unified Process (UP), Agile Modeling, and Scrum
CASE tools are designed to help analysts complete system development tasks
Notes: <number>