Essentials of Management Information Systems, 9e (Laudon/Laudon)

Chapter 11   Building Information Systems and Managing Projects

1) Thorough testing is not required if, during the programming stage, the design documents are sufficiently detailed.

Answer:  FALSE

Diff: 2	Page Ref: 384

AACSB:  Analytic Skills

CASE:  Analysis in terms of examine

2) Documentation reveals how well the system has met its original objectives.

Answer:  FALSE

Diff: 2	Page Ref: 385

AACSB:  Reflective Thinking

CASE:  Comprehension

3) The system is not in production until conversion is complete.

Answer:  TRUE

Diff: 2	Page Ref: 386

AACSB:  Reflective Thinking

CASE:  Comprehension

4) Failure to address properly the organizational changes surrounding the introduction of a new system can cause the demise of an otherwise good system.

Answer:  TRUE

Diff: 2	Page Ref: 386

AACSB:  Use of IT

CASE:  Comprehension

5) The oldest method for building information systems is prototyping.

Answer:  FALSE

Diff: 2	Page Ref: 387

AACSB:  Reflective Thinking

CASE:  Comprehension

6) Prototyping is more iterative than the conventional lifecycle.

Answer:  TRUE

Diff: 2	Page Ref: 388-389

AACSB:  Analytic Skills

CASE:  Analysis in terms of compare

7) One problem with prototyping is that the systems constructed thereby may not be able to handle large quantities of data in a production environment.

Answer:  TRUE

Diff: 2	Page Ref: 389

AACSB:  Reflective Thinking

CASE:  Comprehension

8) End-user-developed systems can be completed more rapidly than those developed through the conventional programming tools.

Answer:  TRUE

Diff: 2	Page Ref: 389

AACSB:  Reflective Thinking

CASE:  Comprehension

9) An advantage of fourth-generation tools is that they can easily handle processing large numbers of transactions or applications with extensive procedural logic and updating requirements.

Answer:  FALSE

Diff: 2	Page Ref: 389

AACSB:  Reflective Thinking

CASE:  Comprehension

10) In one form of outsourcing, a company hires an external vendor to create the software for its system, but operates the software on its own computers.

Answer:  TRUE

Diff: 2	Page Ref: 390

AACSB:  Use of IT

CASE:  Comprehension

11) It is important for all systems development activities to place in sequential order.

Answer:  FALSE

Diff: 2	Page Ref: 393

AACSB:  Reflective Thinking

CASE:  Comprehension

12) Object-oriented development is more iterative and incremental than traditional structured development.

Answer:  TRUE

Diff: 2	Page Ref: 395

AACSB:  Reflective Thinking

CASE:  Comprehension

13) Objects are grouped into hierarchies, and hierarchies into classes.

Answer:  FALSE

Diff: 2	Page Ref: 395

AACSB:  Reflective Thinking

CASE:  Comprehension

14) Businesses can use component-based development to create their e-commerce applications.

Answer:  TRUE

Diff: 2	Page Ref: 396

AACSB:  Reflective Thinking

CASE:  Comprehension

15) CASE tools facilitate the creation of clear documentation and the coordination of team development efforts.

Answer:  TRUE

Diff: 2	Page Ref: 397

AACSB:  Reflective Thinking

CASE:  Comprehension

16) More timely information is a tangible benefit of information systems.

Answer:  FALSE

Diff: 2	Page Ref: 400

AACSB:  Use of IT

CASE:  Comprehension

17) An information systems plan shows how specific information systems fit into a company's overall business plan and business strategy.

Answer:  TRUE

Diff: 2	Page Ref: 400

AACSB:  Use of IT

CASE:  Comprehension

18) User concerns and designer concerns are usually the same at the beginning of the project.

Answer:  FALSE

Diff: 2	Page Ref: 404

AACSB:  Reflective Thinking

CASE:  Comprehension

19) Communication problems between end users and designers are a major reason why users are so frequently driven out of the implementation process.

Answer:  TRUE

Diff: 2	Page Ref: 404

AACSB:  Reflective Thinking

CASE:  Comprehension

20) End users should not be included in the design process, but must be involved later.

Answer:  FALSE

Diff: 2	Page Ref: 404

AACSB:  Reflective Thinking

CASE:  Comprehension

21) What was the primary problem facing the Girl Scouts regarding their supply chain problems?

A) Ordering process was inefficient for a large volume of orders

B) High error rates in ordering and fulfillment

C) Required too much time of volunteers

D) Paper-based system was outdated

Answer:  A

Diff: 2	Page Ref: 379-380

AACSB:  Analytic Skills

CASE:  Evaluation in terms of assess, judge

22) Order the following steps in the systems development process in the correct sequence.

A) Systems analysis, systems design, hardware and software acquisition, testing, training and documentation, conversion, production, and maintenance

B) Systems analysis, systems design, hardware and software acquisition, training and documentation, conversion, testing, production, and maintenance

C) Systems analysis, systems design, hardware and software acquisition, testing, training and documentation, production, conversion, and maintenance

D) Systems design, hardware and software acquisition, testing, training and documentation, conversion, production, maintenance, and systems analysis

Answer:  A

Diff: 2	Page Ref: 381-387

AACSB:  Analytic Skills

CASE:  Analysis in terms of organizing

23) Which of the following is not part of the implementation process?

A) Evaluating the system

B) Testing

C) Systems analysis

D) Creating detailed design specifications

Answer:  C

Diff: 2	Page Ref: 382-383

AACSB:  Reflective Thinking

CASE:  Comprehension

24) Which process develops a detailed description of the functions that a new information system must perform?

A) Feasibility study

B) Requirements analysis

C) Systems design

D) Test plan development

Answer:  B

Diff: 3	Page Ref: 382

AACSB:  Reflective Thinking

CASE:  Comprehension

25) Developing an information system has been compared to the problem-solving process. Which one of the following problem-solving steps is not a part of systems analysis?

A) Implement the solution

B) Choose the best solution

C) Develop alternative solutions

D) Define and understand the problem

Answer:  A

Diff: 3	Page Ref: 381

AACSB:  Reflective Thinking

CASE:  Comprehension

26) The entire system-building effort is driven by:

A) organizational change.

B) feasibility studies.

C) data.

D) user information requirements.

Answer:  D

Diff: 2	Page Ref: 382-387

AACSB:  Analytic Skills

CASE:  Analysis in terms of appraise, differentiate

27) Systems design:

A) identifies the system's information requirements.

B) specifies how the new system will fulfill the information requirements.

C) identifies alternate solutions for solving the problem.

D) defines the problem and specifies its causes.

Answer:  B

Diff: 2	Page Ref: 383

AACSB:  Reflective Thinking

CASE:  Comprehension

28) Determining methods for feedback and error handling would be defined by which system design specification category?

A) Training and documentation

B) User interface

C) Manual procedures

D) Security and controls

Answer:  B

Diff: 3	Page Ref: 384

AACSB:  Reflective Thinking

CASE:  Comprehension

29) Transferring transaction data from a legacy system to the new system would be defined by which system design specification category?

A) Input

B) Database

C) Manual procedures

D) Conversion

Answer:  D

Diff: 3	Page Ref: 384-386

AACSB:  Analytic Skills

CASE:  Analysis in terms of examine

30) System design specifications that address database issues will include specifications for:

A) volume and speed requirements.

B) data entry.

C) input, processing, and output controls.

D) program logic and computations.

Answer:  A

Diff: 3	Page Ref: 384

AACSB:  Reflective Thinking

CASE:  Comprehension

31) System design specifications that address input issues will include specifications for:

A) training modules and platforms.

B) flow and data entry.

C) input, processing, and output controls.

D) medium and content.

Answer:  B

Diff: 3	Page Ref: 384

AACSB:  Reflective Thinking

CASE:  Comprehension

32) Unit testing:

A) includes all the preparations for the series of tests to be performed on the system.

B) tests the functioning of the system as a whole in order to determine if discrete modules will function together as planned.

C) tests each individual program separately.

D) provides the final certification that the system is ready to be used in a production setting.

Answer:  C

Diff: 2	Page Ref: 384

AACSB:  Reflective Thinking

CASE:  Comprehension

33) System testing:

A) includes all the preparations for the series of tests to be performed on the system.

B) tests the functioning of the system as a whole in order to determine if discrete modules will function together as planned.

C) tests each program separately.

D) provides the final certification that the system is ready to be used in a production setting.

Answer:  B

Diff: 2	Page Ref: 384

AACSB:  Reflective Thinking

CASE:  Comprehension

34) Acceptance testing:

A) includes all the preparations for the trials.

B) tests the functioning of the system as a whole in order to determine if discrete modules will function together as planned.

C) tests each program separately.

D) provides the final certification that the system is ready to be used in a production setting.

Answer:  D

Diff: 2	Page Ref: 384

AACSB:  Reflective Thinking

CASE:  Comprehension

35) In a parallel conversion strategy, the new system:

A) is tested by an outsourced company.

B) replaces the old one at an appointed time.

C) and the old are run together.

D) is introduced in stages.

Answer:  C

Diff: 2	Page Ref: 386

AACSB:  Reflective Thinking

CASE:  Comprehension

36) In a direct cutover conversion strategy, the new system:

A) is tested by an outsourced company.

B) replaces the old one at an appointed time.

C) and the old are run together.

D) is introduced in stages.

Answer:  B

Diff: 2	Page Ref: 386

AACSB:  Reflective Thinking

CASE:  Comprehension

37) The Girl Scouts' conversion strategy of first introducing the modules for ordering cookies and then introducing the modules for transmitting orders and instructions to the cookie factory and shipper is called a(n) ________ strategy.

A) phased approach

B) direct cutover

C) indirect cutover

D) incremental conversion

Answer:  A

Diff: 2	Page Ref: 386

AACSB:  Analytic Skills

CASE:  Synthesis in terms of applying

38) Changes in hardware, software, documentation, or production to a production system to correct errors, meet new requirements, or improve processing efficiencies are termed:

A) compliance.

B) production.

C) maintenance.

D) acceptance.

Answer:  C

Diff: 2	Page Ref: 386

AACSB:  Reflective Thinking

CASE:  Comprehension

39) The oldest method for building information systems is:

A) component-based development.

B) prototyping.

C) object-oriented development.

D) the systems development lifecycle.

Answer:  D

Diff: 2	Page Ref: 387

AACSB:  Reflective Thinking

CASE:  Comprehension

40) In the traditional systems development lifecycle, end users:

A) are important and ongoing members of the team from the original analysis phase through maintenance.

B) are important only in the testing phases.

C) have no input.

D) are limited to providing information requirements and reviewing the technical staff's work.

Answer:  D

Diff: 2	Page Ref: 387

AACSB:  Reflective Thinking

CASE:  Comprehension

41) As a technical project manager you have decided to propose implementing a prototyping methodology for a small Web-based design project. What is the order of steps you will follow in this project?

A) Develop the prototype; use the prototype; revise and enhance the prototype

B) Identify user requirements, develop the prototype, use the prototype, revise and enhance the prototype

C) Define the requirements, develop solutions, select the best prototype, and implement the prototype

D) Define the requirements, develop the prototype, revise and enhance the prototype

Answer:  B

Diff: 2	Page Ref: 388

AACSB:  Analytic Skills

CASE:  Synthesis in terms of arrange, compose

42) When systems are created rapidly, without a formal development methodology:

A) end users can take over the work of IT specialists.

B) the organization quickly outgrows the new system.

C) hardware, software, and quality standards are less important.

D) testing and documentation may be inadequate.

Answer:  D

Diff: 2	Page Ref: 389

AACSB:  Reflective Thinking

CASE:  Comprehension

43) Fourth-generation tools cannot replace conventional development tools because they:

A) cannot handle large numbers of transactions or extensive procedural logic.

B) are not designed to integrate with legacy systems.

C) do not incorporate methods for documentation.

D) do not incorporate methods for testing.

Answer:  A

Diff: 3	Page Ref: 389

AACSB:  Reflective Thinking

CASE:  Comprehension

44) Management can control the development of end-user applications in part by:

A) developing a formal development methodology.

B) requiring cost justification for end-user IS projects.

C) establishing standards for project requirements.

D) requiring Gantt charts

Answer:  C

Diff: 2	Page Ref: 389

AACSB:  Use of IT

CASE:  Comprehension

45) If an organization's requirements conflict with the software package chosen and the package cannot be customized, the organization will have to:

A) change its procedures.

B) outsource the development of the system.

C) redesign the RFP.

D) change the evaluation process.

Answer:  A

Diff: 2	Page Ref: 390

AACSB:  Use of IT

CASE:  Comprehension

46) "Hidden costs" such as ________ costs can easily undercut anticipated benefits from outsourcing.

A) vendor selection

B) hardware

C) software

D) employee salary

Answer:  A

Diff: 1	Page Ref: 392-393

AACSB:  Use of IT

CASE:  Comprehension

47) The process of creating workable information systems in a very short period of time is called:

A) RAD.

B) JAD.

C) prototyping.

D) end-user development.

Answer:  A

Diff: 2	Page Ref: 392

AACSB:  Reflective Thinking

CASE:  Comprehension

48) This type of systems development is characterized by significantly speeding up the design phase and the generation of information requirements and involving users at an intense level.

A) RAD

B) JAD

C) Prototyping

D) End-user development

Answer:  B

Diff: 2	Page Ref: 393

AACSB:  Reflective Thinking

CASE:  Comprehension

49) The term structured, when discussing structured methodologies, refers to the fact that:

A) the finished software is highly documented.

B) the development process is highly documented.

C) the techniques are step by step, with each step building on the previous one.

D) a defined hierarchy of objects and classes are used to structure the programming.

Answer:  C

Diff: 2	Page Ref: 393

AACSB:  Reflective Thinking

CASE:  Comprehension

50) The primary tool for representing a system's component processes and the flow of data between them is the:

A) data dictionary.

B) process specifications diagram.

C) user documentation.

D) data flow diagram.

Answer:  D

Diff: 2	Page Ref: 393

AACSB:  Reflective Thinking

CASE:  Comprehension

51) You are an IT project manager for an advertising firm. The firm wishes to create an online survey tool that will be used to survey focus group reactions to products in development. The most important consideration for the firm is being able to offer the tool as soon as possible as a new corporate service. However, you know that many of the senior managers that are business owners of this project have difficulty in understanding technical or software development issues, and are likely to change their requirements during the course of development. What development method would be most successful for this project?

A) RAD

B) JAD

C) End-user development

D) Prototyping

Answer:  D

Diff: 2	Page Ref: 387-393

AACSB:  Analytic Skills

CASE:  Synthesis in terms of compose, formulate, manage

52) To show each level of a system's design, its relationship to other levels, and its place in the overall design structure, structured methodologies use:

A) structure charts.

B) Gantt charts and PERT.

C) process specifications diagrams.

D) data flow diagrams.

Answer:  A

Diff: 2	Page Ref: 394

AACSB:  Reflective Thinking

CASE:  Comprehension

53) An entire information system is broken down into its main subsystems by using:

A) high-level data flow diagrams.

B) low-level data flow diagrams.

C) process specifications.

D) structured diagrams.

Answer:  A

Diff: 2	Page Ref: 394

AACSB:  Reflective Thinking

CASE:  Comprehension

54) In an object-oriented development framework for a university, how would the classes Degree, Mathematics, and Physics be related?

A) Degree would be a sister class to Mathematics and Physics.

B) Degree is a superclass to Mathematics and Physics.

C) Mathematics and Physics would be ancestors to Degree.

D) Degree would be a subclass to Mathematics and Physics.

Answer:  B

Diff: 3	Page Ref: 395-396

AACSB:  Analytic Skills

CASE:  Analysis in terms of categorize

55) Object-oriented modeling is based on the concepts of:

A) objects and relationships.

B) classes and objects.

C) class and inheritance.

D) objects and inheritance.

Answer:  C

Diff: 2	Page Ref: 395

AACSB:  Reflective Thinking

CASE:  Comprehension

56) Object-oriented development could potentially reduce the time and cost of writing software because:

A) object-oriented programming requires less training.

B) iterative prototyping is not required.

C) objects are reusable.

D) a single user interface object can be used for the entire application.

Answer:  C

Diff: 2	Page Ref: 396

AACSB:  Reflective Thinking

CASE:  Comprehension

57) Groups of objects are assembled into software components for common functions, which can be combined into large-scale business applications, in which type of software development?

A) Object-oriented development

B) Component-based development

C) Structured methodologies

D) RAD

Answer:  B

Diff: 2	Page Ref: 396

AACSB:  Reflective Thinking

CASE:  Comprehension

58) Compared to the use of proprietary components, Web services promise to be less expensive and less difficult to implement because of:

A) their ability to integrate seamlessly with legacy systems.

B) the use of universal standards.

C) the ubiquity of the Internet.

D) the ability to reuse Web services components.

Answer:  B

Diff: 2	Page Ref: 396

AACSB:  Analytic Skills

CASE:  Analysis in terms of compare

59) ________ provides software tools to automate development methodologies and reduce the amount of repetitive work in systems development.

A) CASE

B) CAD

C) JAD

D) RAD

Answer:  A

Diff: 2	Page Ref: 397

AACSB:  Reflective Thinking

CASE:  Comprehension

60) ________ refers to the application of knowledge, skills, tools, and techniques to achieve specific targets within specified budget and time constraints.

A) Systems analysis

B) Systems design

C) Project management

D) Project implementation

Answer:  C

Diff: 2	Page Ref: 397

AACSB:  Use of IT

CASE:  Comprehension

61) The worth of systems from a financial perspective essentially revolves around the question of:

A) systems ownership.

B) information requirements.

C) multiyear financial models.

D) return on invested capital.

Answer:  D

Diff: 2	Page Ref: 399-403

AACSB:  Analytic Skills

CASE:  Evaluation in terms of assess, compare

62) ________ are tangible benefits of information systems.

A) Improved asset utilization, increased organizational learning, and improved operations

B) Reduced workforce, lower outside vendor costs, and increased productivity

C) Increased productivity, reduced workforce, and increased job satisfaction

D) Lower operational costs, improved resource control, and more information

Answer:  B

Diff: 2	Page Ref: 400

AACSB:  Use of IT

CASE:  Comprehension

63) ________ are intangible benefits of information systems.

A) Improved asset utilization, increased organizational learning, and improved operations

B) Reduced workforce, lower outside vendor costs, and increased productivity

C) Increased productivity, reduced workforce, and increased job satisfaction

D) Lower operational costs, improved resource control, and more information

Answer:  A

Diff: 2	Page Ref: 400

AACSB:  Use of IT

CASE:  Comprehension

64) Which process is used to develop risk profiles for a firm's information system projects and assets?

A) Information systems plan

B) Scoring model

C) Portfolio analysis

D) Feasibility study

Answer:  C

Diff: 2	Page Ref: 402

AACSB:  Use of IT

CASE:  Comprehension

65) You have been hired by a pharmaceutical company to evaluate its portfolio of systems and IT projects. Which types of projects would be best avoided?

A) Any high risk projects

B) Any low-benefit projects

C) High-risk, low benefit projects

D) None — any project might be beneficial

Answer:  C

Diff: 2	Page Ref: 402

AACSB:  Analytic Skills

CASE:  Synthesis in terms of arrange, assemble, organize

66) A business document indicating the direction of systems development, the rationale, the current systems, new developments to consider, the management strategy, the implementation plan, and the budget is called a(n):

A) project plan.

B) request for proposal.

C) information systems plan.

D) mission statement.

Answer:  C

Diff: 1	Page Ref: 400-402

AACSB:  Use of IT

CASE:  Comprehension

67) The project risk will rise if the project team and the IS staff lack:

A) RAD experience.

B) web services.

C) the required technical expertise.

D) CASE tools.

Answer:  C

Diff: 2	Page Ref: 403

AACSB:  Use of IT

CASE:  Comprehension

68) Users prefer systems that:

A) are oriented to facilitating organizational tasks and solving business problems.

B) work with existing DBMS.

C) are able to provide optimum hardware and software efficiency.

D) are capable of storing much more data than they need.

Answer:  A

Diff: 2	Page Ref: 404

AACSB:  Use of IT

CASE:  Comprehension

69) A ________ shows each task as a horizontal bar whose length is proportional to the time required to complete it.

A) PERT chart

B) DFD

C) feasibility study

D) Gantt chart

Answer:  D

Diff: 2	Page Ref: 405

AACSB:  Reflective Thinking

CASE:  Comprehension

70) Which of the following tools may help identify risk areas associated with employee acceptance of a new information system?

A) Formal planning and control tools

B) Organizational impact analysis

C) System prototype

D) Feasibility study

Answer:  B

Diff: 2	Page Ref: 405

AACSB:  Use of IT

CASE:  Comprehension

71) A systems analysis includes a(n) ________ study that is used to determine whether the solution is achievable, from a financial, technical, and organizational standpoint.

Answer:  feasibility

Diff: 2	Page Ref: 383

AACSB:  Use of IT

CASE:  Comprehension

72) A(n) ________ includes all the preparations for the series of tests to be performed on the system.

Answer:  test plan

Diff: 2	Page Ref: 384

AACSB:  Reflective Thinking

CASE:  Comprehension

73) ________ is the process of changing from the old system to the new system.

Answer:  Conversion

Diff: 2	Page Ref: 386

AACSB:  Reflective Thinking

CASE:  Comprehension

74) A(n) ________ is the preliminary working version of an information system.

Answer:  prototype

Diff: 2	Page Ref: 388

AACSB:  Reflective Thinking

CASE:  Comprehension

75) A(n) ________ is a detailed list of questions submitted to external vendors to determine how well they meet the organization's specific requirements.

Answer:  Request for Proposal/RFP

Diff: 2	Page Ref: 389

AACSB:  Use of IT

CASE:  Comprehension

76) ________ is the modification of a software package to meet the organization's unique requirements without destroying the package software's integrity.

Answer:  Customization

Diff: 2	Page Ref: 390

AACSB:  Reflective Thinking

CASE:  Comprehension

77) ________ describe the transformation occurring within the lowest level of the data flow diagrams. They express the logic of each process.

Answer:  Process specifications

Diff: 3	Page Ref: 394

AACSB:  Reflective Thinking

CASE:  Comprehension

78) ________ benefits are those than can be quantified and assigned a monetary value.

Answer:  Tangible

Diff: 2	Page Ref: 400

AACSB:  Use of IT

CASE:  Comprehension

79) A(n) ________ is a method for deciding among alternative systems based on a system of ratings for selected objectives.

Answer:  scoring model

Diff: 2	Page Ref: 402

AACSB:  Use of IT

CASE:  Comprehension

80) ________ is the interaction of people and machines in the work environment, including the design of jobs, health issues, and the end-user interface of information systems.

Answer:  Ergonomics

Diff: 2	Page Ref: 405

AACSB:  Use of IT

CASE:  Comprehension

81) What is the purpose of systems analysis? Explain in detail what is involved in the process of systems analysis.

Answer:  The purpose of systems analysis is to ensure that the information systems being built have the right goals and requirements, are appropriate to the business in terms of the business goals, capabilities, and needs, and to make sure that the implementation process will be successful. Systems analysis consists of three general steps: (1) define and understand the problem, (2) identify alternate solutions, and (3) choose the best solution. In defining the problem, Systems analysts typically gather facts about existing systems and problems by examining documents, work papers, procedures, and system operations and by interviewing key users of the system, and identifies system requirements. In developing alternate solutions, systems analysis lays out the most likely paths to follow given the nature of the problem. Some possible solutions do not require an information system solution but instead call for an adjustment in management, additional training, or refinement of existing organizational procedures. Some, however, do require modifications to the firm's existing information systems or an entirely new information system. In choosing a solution, systems analysis includes a feasibility study to determine whether each proposed solution is feasible, or achievable, from a financial, technical, and organizational standpoint. The feasibility study establishes whether each alternative solution is a good investment, whether the technology needed for the system is available and can be handled by the firm's information systems staff, and whether the organization is capable of accommodating the changes introduced by the system. A written systems proposal report describes the costs and benefits, and advantages and disadvantages of each alternative solution. The systems analysis will detail the costs and benefits of each alternative and the changes that the organization will have to make to use the solution effectively.

Diff: 3	Page Ref: 381-383

AACSB:  Analytic Skills

CASE:  Evaluation in terms of assess, Analysis in terms of summarize

82) You work for the IT department of a startup ASP, and it is your job to set up the testing processes for a new enterprise system the company will be hosted. Describe the processes you will recommend. What unique considerations will you have?

Answer:  The first step is to prepare the test plan. Any individual components will need to be tested separately, first, and then the system as a whole will need to be tested. Because this is a hosted application, the system will need to be tested as accessed from the variety of platforms that are supported by the application. If the hosted application supports both Mac and Windows users, the system and its parts will need to be tested using client computers running these systems.

Diff: 2	Page Ref: 384-385

AACSB:  Analytic Skills

CASE:  Synthesis in terms of formulate, propose

83) Discuss the role and influence the user plays in software development.

Answer:  The user is the primary focus of software development. Whether a new information system succeeds or fails largely depends on the roles of users. Building successful information systems requires close cooperation among end users and information systems specialists throughout the systems development process. If users are heavily involved in the development of a system, they have more opportunities to mold the system according to their priorities and business requirements, and more opportunities to control the outcome. They also are more likely to react positively to the completed system because they have been active participants in the change process. Incorporating user knowledge and expertise leads to better solutions. You can overcome user resistance by promoting user participation (to elicit commitment as well as to improve design), by making user education and training easily available, and by providing better incentives for users who cooperate. End users can become active members of the project team, take on leadership roles, and take charge of system installation and training.

The role of the user in the development of software depends on the method of development used. In SLDC, work; end users are limited to providing information requirements and reviewing the technical staff's work. In prototyping, users are involved throughout development, through the use and review of iterative steps of the prototype. In end-user development, the users themselves create the system. Users are typically more involved also in RAD, through the use of prototyping and JAD. In joint application design, end users and information systems specialists work together in an interactive session to discuss design.

Diff: 3	Page Ref: 387-393, 397-407

AACSB:  Analytic Skills

CASE:  Evaluation in terms of assess, Analysis in terms of summarize

84) Identify and describe the main five systems development approaches.

Answer:  Features of the systems development lifecycle include: sequential step-by-step formal process, written specification and approvals, and limited role of users. Features of prototyping include: requirements specified dynamically with experimental system; rapid, informal, and iterative process; users continually interact with the prototype. Features of end-user development include: systems created by end users using fourth-generation software tools, rapid and informal, minimal role of information systems specialists. Applications software packages are appropriate for universal functions with standard processes that do not change a great deal over time. However customization may be needed if the software doesn't match the business processes. If a firm does not want to use its internal resources to build or operate information systems, it can outsource the work to an external organization that specializes in providing these services. The vendor may or may not be responsible for operating the system on its own computers.

Diff: 2	Page Ref: 387-392

AACSB:  Analytic Skills

CASE:  Analysis in terms of summarize

85) You have been hired as a consultant to make recommendations for Smarty's, a healthy fast-food chain that is undergoing major expansion. Smarty's needs to create an enterprise resource planning system. However, Smarty's needs to have this system up and running as quickly as possible or it is likely they will begin losing business. What do you recommend?

Answer:  Creating new, original enterprise software is extremely complex, and has a 50 to 75 percent failure rating. Because any enterprise software is extremely complex, it is likely that they will run into problems if they implement a system too quickly. I would caution them that an entirely new enterprise system is most likely to fail, and their best options may be to examine their existing portfolio to identify which systems can remain without doing too much damage and which must be revamped in order for them to maintain their growth. Regardless, they will still need to go through a rigorous evaluation and planning process in order to determine the most appropriate software. They may be able to implement Web services for rapid, component-based development for the portions of the system that need to be overhauled or augmented. Another option is to use hosted applications for some of their systems.

Diff: 3	Page Ref: 387-393

AACSB:  Analytic Skills

CASE:  Synthesis in terms of formulate, propose

86) What are the advantages and disadvantages of prototyping? Describe the steps in prototyping. Give at least two circumstances under which prototyping might be useful.

Answer:  Because prototyping encourages intense end-user involvement throughout the process, it is more likely to produce systems that fulfill user requirements. Working prototype systems can be developed very rapidly and inexpensively. Rapid prototyping can gloss over essential steps in systems development. If the completed prototype works reasonably well, management may not see the need for reprogramming, redesigned, full documentation in testing to build a polished production system. This can backfire later with large quantities of data or large numbers of users in a production environment.

The steps in prototyping are: (1) identifying the user's basic requirements, (2) developing an initial prototype, (3) using the prototype, and (4) revising and enhancing the prototype.

Prototyping is most useful when there is some uncertainty about requirements or design solutions. It is especially useful in designing the end-user interface.

Diff: 2	Page Ref: 388-389

AACSB:  Analytic Skills

CASE:  Analysis in terms of summarize

87) What qualities of object-oriented development make this method especially suitable for Internet applications?

Answer:  Object-oriented development uses the object as the basic unit of systems analysis and design. The system is modeled as a collection of objects and the relationships between them. E-commerce companies need to be able to add, change, and retire their technology capabilities very rapidly. Object-oriented development allows objects to be reused and repackaged with other objects to create new software, saving money and development time.

Diff: 2	Page Ref: 395-396

AACSB:  Analytic Skills

CASE:  Evaluation in terms of assess, judge

88) Describe the major factors that project management for information systems must deal with.

Answer:  Project management for information systems must deal with five major variables: scope, time, cost, quality, and risk. Scope defines what work is or is not included in a project. For example, the scope of a project for a new order processing system might include new modules for inputting orders and transmitting them to production and accounting but not any changes to related accounts receivable, manufacturing, distribution, or inventory control systems. Project management defines all the work required to complete a project successfully, and should ensure that the scope of a project not expand beyond what was originally intended. Time is the amount of time required to complete the project. Project management typically establishes the amount of time required to complete major components of a project. Each of these components is further broken down into activities and tasks. Project management tries to determine the time required to complete each task and establish a schedule for completing the work. Cost is based on the time to complete a project multiplied by the daily cost of human resources required to complete the project. Information systems project costs also include the cost of hardware, software, and work space. Project management develops a budget for the project and monitors ongoing project expenses. Quality is an indicator of how well the end result of a project satisfies the objectives specified by management. The quality of information systems projects usually boils down to improved organizational performance and decision making. Quality also considers the accuracy and timeliness of information produced by the new system and ease of use. Risk refers to potential problems that would threaten the success of a project. These potential problems might prevent a project from achieving its objectives by increasing time and cost, lowering the quality of project outputs, or preventing the project from being completed altogether.

Diff: 2	Page Ref: 397-399

AACSB:  Analytic Skills

CASE:  Analysis in terms of summarize

89) Americlinic, a national chain of budget health-care clinics, is creating an information system that will allow patients and doctors at participating franchises to communicate online. The goal of the system is to allow doctors to respond to minor health questions quickly and more efficiently, saving patients unnecessary visits to the clinic. This will be a major procedural change — what steps would you recommend to this company to ensure the user acceptance of the system?

Answer:  The first step should be to conduct an organizational impact analysis, to determine the changes in procedures, job function, organizational structure, power relationships, and behavior that this system requires or will engender. Any organizational changes should occur prior to implementing the system. In order to gain compliance and support of the doctors, I would establish a review committee of influential participating doctors and change agents to discuss the system prior to development and during development in order to meet physician needs and requirements. I would also involve focus groups of intended users to review prototypes of the system to make sure it is easy to use, and hopefully easier to use in the relevant health situations than going to the doctor. The company will need to make sure that there is also an option for users that do not have Internet access. User training for doctors and nurses will be essential. The company should also consider incentives for doctors and patients that use the system.

Diff: 3	Page Ref: 404-407

AACSB:  Analytic Skills

CASE:  Synthesis in terms of formulate, propose

90) What unique issues and solutions are involved in managing global systems projects?

Answer:  The project management challenges for global systems are similar to those for domestic systems, but they are complicated by the international environment. User information requirements, business processes, and work cultures differ from country to country. It is difficult to convince local managers anywhere in the world to change their business processes and ways of working to align with units in other countries, especially if this might interfere with their local performance. Involving people in change, assuring them that change is in the best interests of the company and their local units, is a key tactic for convincing users to adopt global systems and standards. Information systems projects should involve users in the design without giving up control over the project to parochial interests. One tactic is to permit each country unit in a global corporation to develop one transnational application first in its home territory, and then throughout the world. In this manner, each major country systems group is given a piece of the action in developing a transnational system, and local units feel a sense of ownership in the transnational effort. On the downside, this assumes the ability to develop high-quality systems is widely distributed, and that, a German team, for example, can successfully implement systems in France and Italy. This will not always be the case. A second tactic is to develop new transnational centers of excellence, or a single center of excellence. These centers draw heavily from local national units, are based on multinational teams, and must report to worldwide management. Centers of excellence perform the business and systems analysis and accomplish all design and testing. Implementation, however, and pilot testing are rolled out to other parts of the globe. Recruiting a wide range of local groups to transnational centers of excellence helps send the message that all significant groups are involved in the design and will have an influence.

Diff: 3	Page Ref: 405-407

AACSB:  Analytic Skills

CASE:  Analysis in terms of summarize